# Product Requirements & Specification Document

**Product (working name):** TBD — public brand; **Secured by Salanor**

**Legal entity:** Salanor

**Version:** 1.0

**Date:** October 2026

**Status:** Draft — for development, partners, and investors

# Document type — what this is

This is a **Product Requirements & Specification** document (often called **PRD**, or combined **BRD + SRS** in smaller teams).

| Part | What it covers |
| --- | --- |
| **Requirements** | What the product must do, for whom, and why (business rules, phases, out of scope). |
| **Specification** | How it is structured: core vs sector packs vs connectors, data model, Aegis rules, WooCommerce as first connector. |

For a large enterprise you might split into separate **BRD**, **SRS**, and **API spec**. For now, one document is enough, with **Phase tags** (MVP, v1.5, v2) on each block so engineers do not build the whole vision on day one.

# 1. What this company / platform is (plain language)

**We are not:**

An e-commerce platform (we do not replace WooCommerce, Shopify, or a web shop).

An ERP (we do not replace Odoo, SAP, Sage, or general ledger, HR, and manufacturing).

A full supply chain suite (we do not replace WMS, TMS, or enterprise procurement like Coupa).

**We are:**

A **governed operations hub** — software that connects to the tools a business already uses, watches orders and stock (and later purchases and shipments), automates boring alerts and drafts, and **stops or pauses** dangerous steps (refunds, supplier orders, stock changes, customer promises) until a human approves. Every sensitive step can leave a **Salanor audit trace**.

**Short pitch:**

*Connect your systems. Set limits. We handle the daily ops noise — you stay in control of money and stock.*

**Longer pitch for a supply chain contact:**

*Same core: connect ERP, spreadsheets, or a store; one approval inbox and audit log. Retail brands might connect WooCommerce; distributors might connect Odoo or CSV first. The engine is shared; the **sector pack** chooses default workflows and connectors.*

# 2. Sector packs vs connections (rubriques)

Users should not land on a blank “paste a URL” screen. Onboarding is two steps:

## Step A — Choose your **sector** (rubrique)

This sets default workflows, language, and which connectors we suggest first. It does **not** lock the backend to one industry forever.

| Sector pack (v1 roadmap) | Typical systems | First connectors (priority) |
| --- | --- | --- |
| **Retail & e-commerce** | Online store + courier + Payfast | WooCommerce (first), Shopify, CSV |
| **Supply chain & distribution** | ERP, warehouse, B2B orders, suppliers | CSV/Sheets, webhook, Odoo (when built), Woo if they also sell D2C |
| **More packs later** | Manufacturing, services, etc. | TBD when a paying client appears |

The UI can show: **“What best describes your business?”** → cards with sector name + one sentence.

Settings later: **Sector pack: Retail & e-commerce** (changeable with warning that workflows may reset).

## Step B — **Connections** (integrations)

Under **Connections**, users add concrete systems:

Connect WooCommerce

Connect Shopify

Connect Google Sheets / CSV import

Connect ERP (Odoo, Zoho, …) — as each adapter ships

Custom webhook (advanced)

**Sector pack** = recommended template. **Connection** = actual pipe. A supply chain company might choose **Supply chain & distribution** and connect **Sheets + webhook** first, never WooCommerce. A fashion brand chooses **Retail & e-commerce** and connects **WooCommerce**.

Development rule: **build the core and adapter interface first; WooCommerce is adapter #1, not the product definition.**

# 3. Architecture principle (so Woo does not trap growth)

```

┌─────────────────────────────────────────────────────────┐

│  UI: sector pack + toggles + approvals + audit          │

├─────────────────────────────────────────────────────────┤

│  Core: policies, notifications, org/users, billing      │

│        Salanor Aegis (check → pause → trace)            │

│        Canonical model: Order, StockLine, Action, Actor   │

├─────────────────────────────────────────────────────────┤

│  Workflow engine (shared): low stock, refund gate, …    │

│        runs on canonical events only                      │

├─────────────────────────────────────────────────────────┤

│  Adapters (one per external system):                    │

│        WooCommerce │ Shopify │ Sheet │ Odoo │ Webhook   │

└─────────────────────────────────────────────────────────┘

```

No workflow should import `WooCommerce` types directly in business logic. Adapters map **in** and **out**. New sector = mostly **config + adapter**, not a fork of the codebase.

If the supply chain partner joins sooner: prioritize **Sheet/webhook + supply chain pack workflows** (reorder suggestion, approval on PO value) in parallel with Woo — still one core.

# 4. Problem and users

**Problem:** Operations live in five places (store admin, payment gateway, courier, email, spreadsheet/ERP). Generic automation runs actions with no cap and no proof. Owners either micromanage or avoid automating refunds and supplier steps entirely.

**Primary users (phase 1):** Owner and ops manager at small/mid businesses (5–50 people), SA and East Africa first, selling online or distributing stock.

**Secondary (with supply chain partner):** Ops lead at a distributor — needs approval on purchase and stock adjustments, may not use Woo at all.

# 5. Full vision — what the system will do (phased)

Below, **[MVP]**, **[v1.5]**, **[v2]**, **[v3]** mark when we ship. The vision is complete; the build is not.

## 5.1 Core platform (all sectors)

| ID | Capability | Phase |
| --- | --- | --- |
| C-1 | Accounts, organisation, roles (owner, ops, read-only) | MVP |
| C-2 | Sector pack selection at onboarding | MVP (Retail pack only; Supply chain pack stub) |
| C-3 | Connections page (named integrations, not generic URL) | MVP |
| C-4 | Policy rules: amount caps, “always approve refunds”, quiet hours | MVP |
| C-5 | Approval inbox (approve / reject / note) | MVP |
| C-6 | Salanor Aegis on gated actions | MVP |
| C-7 | Audit list + export | v1.5 |
| C-8 | Email alerts; WhatsApp optional later | MVP email |
| C-9 | Billing / subscription | v1.5 |

## 5.2 Retail & e-commerce pack (first workflows)

| ID | Workflow | Phase |
| --- | --- | --- |
| R-1 | Alert when order is paid (processing) | MVP |
| R-2 | Low stock detection and dashboard | MVP |
| R-3 | Suggested supplier reorder (draft); send only after approval; Aegis if over cap | MVP |
| R-4 | Weekly ops summary (orders, refunds count) | MVP |
| R-5 | High-value order → on hold + approval to release | v1.5 |
| R-6 | Fulfilment reminder if no tracking after N days | v1.5 |
| R-7 | Refund: propose → approve → execute in Woo | v1.5 |
| R-8 | Complaint: classify + draft reply; approve before send if money mentioned | v2 |
| R-9 | Payfast / payment mismatch hint | v2 |

## 5.3 Supply chain & distribution pack (for partner / later sooner)

| ID | Workflow | Phase |
| --- | --- | --- |
| S-1 | Stock below minimum → alert | MVP stub / v1.5 live |
| S-2 | Suggested purchase order (draft) from rules | v1.5 |
| S-3 | PO or supplier commit over cap → approval + Aegis | v1.5 |
| S-4 | Inbound webhook / CSV stock sync | v1.5 |
| S-5 | Match inbound shipment to PO (simple) | v2 |
| S-6 | ERP adapter (Odoo or agreed system) | v2–v3 |

If partner confirms timeline, **S-1–S-4** can move before Shopify. Woo retail pack and supply chain pack share **approval + Aegis + notifications**.

## 5.4 What we do not automate (any sector)

Processing card payments or storing card data

Unsupervised refunds or supplier purchases

Replacing ERP or store checkout

Legal “guaranteed insurance” without an insurer partner

Payments: we **react** to paid/refunded status from store or gateway; we do not become the payment service provider.

# 6. WooCommerce — first connector (specification)

This section defines adapter #1. Other adapters repeat the same pattern against the **canonical model**.

## 6.1 How WooCommerce users work today (reference)

| Area | In Woo | Typical manual work |
| --- | --- | --- |
| Products / stock | Product edit, stock qty, low stock threshold | Update after counts, email supplier |
| Orders | Pending → Processing → Completed; notes | Watch admin, ship, courier |
| Payments | Payfast etc.; ITN marks paid | Check Payfast if stuck pending |
| Refunds | Order → Refund line items; may sync gateway | Careful clicks, finance alignment |
| Customers / complaints | Email, WhatsApp, contact form | Reply by hand |

Our platform **mirrors** order/stock events and **governs** actions we execute back (notes, status, refund API), not the whole admin UI.

## 6.2 WooCommerce adapter — requirements

| ID | Requirement | Phase |
| --- | --- | --- |
| W-1 | Connect: store URL + REST API key (read; read/write when refunds enabled) | MVP |
| W-2 | Connection test and health (last webhook time) | MVP |
| W-3 | Webhooks: order created/updated; product/stock updated (or poll fallback) | MVP |
| W-4 | Map to canonical Order, LineItem, StockLine | MVP |
| W-5 | Support HPOS (modern Woo order storage) | MVP |
| W-6 | Write order note, status change — only through approval gate | v1.5 |
| W-7 | Create refund via Woo API — only after approval + Aegis | v1.5 |

## 6.3 Connect flow (user-facing)

1. Connections → **Add** → **WooCommerce**

2. Enter store URL

3. Create API keys in Woo (documented steps)

4. Paste keys → **Test connection**

5. Platform registers webhooks or shows webhook URLs to paste

6. Status: Connected

Same pattern later: **Add** → **Odoo** / **Google Sheets** with adapter-specific fields.

# 7. Salanor Aegis — when it must intervene

| Action | Default |
| --- | --- |
| Email alert to owner | Allow; light log |
| Draft supplier message | Allow |
| **Send** supplier order / PO | Approve if over cap |
| **Refund** in Woo | Approve (always or over cap — tenant setting) |
| Stock adjustment | Approve |
| AI customer reply that mentions refund or discount | Approve before send |
| Bulk action on many orders | Approve |

Principle: **detect and draft freely; execute money/stock/reputation actions through policy.**

# 8. User interface (structure)

**Dashboard** — today: orders/stock signals, pending approvals

**Sector** — current pack; switch (advanced)

**Connections** — list of integrations with status

**Rules** — toggles and caps

**Approvals** — queue

**Activity** — audit

**Settings** — team, notifications

No n8n canvas for customers. No “one URL connects everything.”

# 9. Non-functional

Encrypt integration credentials

POPIA-aware data handling; document sub-processors

Least-privilege API keys

Adapter failures visible to support and simplified for client (“Woo connection lost — reconnect”)

# 10. Roadmap (honest)

| When | Deliver |
| --- | --- |
| **Now** | Client projects (Woo stores) fund learning; document canonical model in code |
| **MVP** | Core + Retail pack + Woo adapter + R-1–R-4 + Aegis on R-3 send |
| **Partner pull-forward** | Supply chain pack S-1–S-4 + CSV/webhook adapter |
| **v1.5** | Refunds gated (R-7); S-2–S-3 if distributor pilot |
| **v2** | Complaints assist; Shopify; first ERP adapter agreed with partner |

# 11. Open decisions

1. Public product name

2. Supply chain partner: which ERP or file format first?

3. Refund: Woo API only or also Payfast API?

4. Pilot: Maretti Sette read-only MVP yes/no

# 12. Glossary

| Term | Meaning |
| --- | --- |
| **Sector pack** | Rubrique — template workflows + copy for an industry |
| **Connection** | A live integration to one external system |
| **Adapter** | Code that maps one system ↔ canonical model |
| **Canonical model** | Internal Order / StockLine / Action — not Woo-shaped |
| **Aegis** | Salanor policy check and signed audit trace |

*End of document*